Sprint 1 plan, Online Retail Administration, Completion Date: October 19

Goal: Design Structure Database and website layout.

User Stories:

* (User Story 1) As a user I need an interface to administer my web site so that I can easily run reports and create products without developer support.
  + Create header with layout and banner (2)
  + implement the sidebar (2)
  + Make the left sidebar and top header layout (2)
  + Create navigation banner. (2)
* (User Story 2) As a developer, I need a server infrastructure so that I can host the website.
  + Server Infrastructure (8)
* (User Story 3) As a developer I need supplier product data stored in a consistent manner so that I may use it to create products.
  + Find Testable Supplier Api (4)
  + Modify and implement the database schema and open the port for access the db remotely (8)
* (User Story 4) As a business owner, I need to see reports for my business so that I can operate efficiently.
  + Create photoshop representation of admin page. (2)
  + Create photoshop representation of reporting page (2)

Team Roles:

Amir Shahinpour: P.O, Developer

Brian Jones: Developer

Victor Vahram Shahbazian: Scrum Master, Developer

Bereket Haile: Developer

Alan Duncan: Developer

Initial Tasks Assignments

Amir Shahinpour: User Story 2, Server infrastructure

Brian Jones : User Story 3, Modify and implement the database schema and open the port for access the db remotely

Victor Vahram Shahbazian : User Story 1Make the left sidebar and top header layout (Victor)

Bereket Haile: User Story 1, Create navigation banner.

Alan Duncan: User Story 1, Create photoshop representation of admin page.

Scrum Times:

Sunday 3pm

Tuesday 6pm

Thursday 6pm