**Sprint 2 Report**

Online Retail Administration - 11/04/16

Actions to stop doing:

The team wasn’t initially using git version control to its full capabilities. Everyone was working from master branch which was causing conflict issues with team members working from the master when the code wasn’t properly reviewed. We started creating remote branches and using version control properly.

Actions to start doing:

We need to start using version control properly and set up a second main branch where the code is properly reviewed before being merged with the master branch.

Actions to continue doing:

Our pair programming sessions have been very productive, enabling the team to get a lot of work done efficiently.

Work Completed:

* As an online store operator, I need to be able to add and remove products from my store without the assistance of a developer so that I can increase efficiency and profitability.
* As a store manager I need to see my sales for the month/quarter/etc so I can understand how much product I have sold.
* As a store manager I need to see a list of all suppliers and add and delete suppliers without the assistance of a developer

Work completion rate:

User stories completed: 3

User stories not completed: 0

Hours worked during sprint: 93

Days in sprint: 16

User stories/day: .1875

Work hours/day: 5.81