Sprint 3 Report

Online Retail Administration - 11/23/16

Actions to Stop Doing:

Stop pushing all the files that changed into github, we need to only push the files that we changed. This sometimes causing merge problems and over complicates the code.

Actions to Start Doing:

Only push the files that have been modified to github. Web2py generates a lot of background data that does not need to be pushed to github.

Actions to Continue Doing:

Meeting at school instead of at home seems to give us a lot more focus and ability to complete more in a shorter amount of time because of less distractions.

Work Completed:

* As a developer, I need the product pictures organized in a way that it is useable by an automated system to create product profiles.
* As an online store operator, I need to be able to (modify) activate, deactivate, add and delete suppliers so that I can increase efficiency and profitability.
* As an administrator, I need to be able to edit permissions of my staff so that I can manage the security of my web store.

Work Completion Rate:

* User stories completed: 3
* Hours worked during sprint: 105
* Days in sprint: 16
* User stories/day: 0.1875 stories/day
* Work hours/day: 6.5625 hours/day