Sprint 3 plan, Online Retail Administration, Completion Date: Nov 23th

Goal: To work on prototype for all pages

User Story 1: As a developer, I need the product pictures organized in a way that it is useable by an automated system to create product profiles.

* Task 1: Collect test data (3)
* Task 2: Create image path index in database (5)
* Task 3: Create image-product association table in the database (5)
* Task 4: Display images in product add form with checkboxes to

enable/disable them (7)

Total for User Story 1: 20 hours

Team Roles:

Amir Shahinpour: P.O, Developer

Brian Jones: Developer

Victor Vahram Shahbazian: Developer

Bereket Haile: Developer Scrum master

Alan Duncan: Developer